Team 6
Meeting Minutes 4
Date: 22/2/2022
Time: 15:30
Location: Horton D1.03
# In Attendance
Mo Ghafori, Afnan Khurram, Adnan Qureshi, Monjolajesu Adeyeye, Mohammed Hamza Javed, Muhammad Awais Aslam
## Absent, with apologies
Ismail Mohammed, Abdul Rajput
# Events Since Last Meeting
Meeting with Daniel set for today 15:15
# Team Meeting
Meeting with Daniel concluded. We created a list of functions based on Daniel’s recommendation. Lead programming sub team created led by Hamza, supported by Mo and Awais, coding to commence today. MJ, Adnan, Afnan, Abdul and Isy tasked with creating the review documents. Review team suggests a meeting with Daniel for feedback on the draft.
# New Tasks
- Organize a meeting with Daniel for feedback on the draft submission (Afnan)
- Begin programming the prototype allocation website (Hamza, Mo, Awais)
- Create the necessary review documents (MJ, Adnan, Afnan, Abdul, Isy)
# Announcements
No announcements
# Next Meeting
1/3/2022 | 15:15, Horton D1.03
Motion to adjourn was made at 16:00 p.m. by unanimous vote.